PHASE 6

Strategic Architecture

Detailed Design Document

devco-agent-skills v3.2.0 → v4.0.0

Author: Tài Phan  |  April 2026

Portability 4→10  |  Extensibility 8→10  |  Audit Trail +2

# Table of Contents

1.  Executive Summary

2.  Current State Analysis

3.  Item 6.1 — Workflow Engine Extraction

4.  Item 6.2 — Observability Dashboard

5.  Item 6.3 — Multi-Stack Support

6.  Migration Strategy

7.  Risk Assessment

8.  Session Planning

# 1. Executive Summary

Phase 6 is the strategic, multi-session architectural transformation that elevates devco-agent-skills from a Java Spring-specific Claude Code plugin to a portable, multi-stack agent framework. The three items address the deepest structural limitations identified in both independent reviews (consolidated score: 151/200).

Impact Summary

6.1 Engine Extraction → Portability 4→7, reusable workflow engine

6.2 Observability Dashboard → Audit Trail +2, visual session analytics

6.3 Multi-Stack Support → Portability 7→10, Python/Go/Rust/TS stacks

Total effort: 6-8 sessions ¦ Target version: v4.0.0

The key insight: the 5-phase workflow engine (PLAN → SPEC → BUILD → VERIFY → REVIEW), hook coordination system, state persistence, and circuit breaker logic are entirely language-agnostic. Today they are entangled with Java/Spring-specific quality gates, skill routing, and project detection. Separating them unlocks reuse across any technology stack.

# 2. Current State Analysis

Before designing the separation, we must precisely identify which components are generic (engine) vs domain-specific (Java/Spring).

## 2.1 Component Classification

| Component | Type | Current Location | Target Layer |
| --- | --- | --- | --- |
| 5-phase state machine | Engine | bootstrap/SKILL.md | engine/workflow/ |
| Hook gating (profiles) | Engine | run-with-flags.sh | engine/hooks/ |
| Circuit breakers | Engine | verify-fix-loop.sh | engine/resilience/ |
| State persistence | Engine | .claude/*.json | engine/state/ |
| Trace collection | Engine | observability-trace.sh | engine/observability/ |
| Context budget mgmt | Engine | compact-advisor.sh | engine/context/ |
| Git guard | Engine | git-guard.sh | engine/hooks/ |
| Java compile check | Domain | quality-gate.sh | stacks/java/hooks/ |
| Spring skill routing | Domain | skill-router.sh | stacks/java/hooks/ |
| Project detection | Domain | session-init.sh | stacks/java/hooks/ |
| 21 Java/Spring skills | Domain | skills/ | stacks/java/skills/ |
| 9 Agent definitions | Mixed | agents/ | stacks/java/agents/ |

## 2.2 Coupling Points (What Must Be Decoupled)

- quality-gate.sh: mixes generic trace output with Java-specific compile check + .block() detection

- session-init.sh: mixes generic state restore with Java-specific build tool + Spring type detection

- skill-router.sh: 62 hardcoded Java file pattern → skill mappings

- bootstrap/SKILL.md: workflow rules are generic but example commands reference /gradlew, JUnit

- _shared-protocol.md: Hard Rules #1-7 are Java-specific anti-patterns

## 2.3 Dependency Graph

devco-agent-skills (monolith today)

├── engine/          ← EXTRACT (Item 6.1)

│   ├── workflow/    (state machine, phases)

│   ├── hooks/       (gating, git-guard, trace, compact)

│   ├── state/       (persistence, checkpoint, recovery)

│   ├── resilience/  (circuit breakers, verify-fix loop)

│   └── observability/ (traces, metrics, retention)

├── stacks/          ← REORGANIZE (Item 6.3)

│   ├── java/        (skills, hooks, agents, detection)

│   ├── python/      (future)

│   └── go/          (future)

└── tools/           ← NEW (Item 6.2)

└── dashboard/   (CLI + web viewer)

# 3. Item 6.1 — Workflow Engine Extraction

Effort: 1-2 sessions  |  Impact: Portability 4→7  |  Priority: HIGHEST

## 3.1 Goal

Extract the generic workflow engine (5-phase state machine, hook coordination, state persistence, circuit breakers, trace collection) into a standalone engine/ directory that contains zero Java/Spring-specific code. The engine must be reusable by any technology stack plugin.

## 3.2 Target Directory Structure

engine/

├── CLAUDE.md                   # Engine-only harness (no Java references)

├── bootstrap.md                # Generic workflow rules + phase definitions

├── workflow/

│   ├── phases.json             # Phase definitions: PLAN, SPEC, BUILD, VERIFY, REVIEW

│   ├── transitions.json        # Valid transitions + skip conditions (configurable)

│   └── workflow-state.schema.json  # JSON Schema for workflow-state.json

├── hooks/

│   ├── run-with-flags.sh       # Profile gating + _json_get + dependency detection

│   ├── git-guard.sh            # Block agent git operations

│   ├── compact-advisor.sh      # Context budget management

│   ├── workflow-tracker.sh     # Phase transition tracking

│   ├── verify-fix-loop.sh      # Circuit breaker retry logic

│   ├── build-checkpoint.sh     # BUILD phase state snapshots

│   ├── observability-trace.sh  # Trace collection + retention

│   ├── pre-compact.sh          # State checkpoint before compaction

│   ├── post-compact.sh         # State restore after compaction

│   └── session-init-base.sh    # Generic init (state restore, config load)

├── state/

│   ├── workflow-state.schema.json

│   └── verify-fix-state.schema.json

├── agents/

│   └── _shared-protocol.md     # Generic protocol (no Java Hard Rules)

└── config/

├── defaults.json           # Engine-only defaults

└── devco-config.schema.json # Config schema

## 3.3 Hook Split Strategy

The key challenge is splitting hooks that currently mix engine and domain logic.

| Hook | Current | Engine Part | Domain Part |
| --- | --- | --- | --- |
| quality-gate.sh | Mixed (90% domain) | Decision protocol only | Compile, .block(), SELECT *, secrets |
| session-init.sh | Mixed (50/50) | State restore, config load | Build tool detection, Spring type |
| skill-router.sh | Mixed (80% domain) | Routing protocol | 62 Java pattern mappings |
| git-guard.sh | 100% engine | Move entirely | (none) |
| run-with-flags.sh | 100% engine | Move entirely | (none) |
| observability-trace | 100% engine | Move entirely | (none) |

## 3.4 Extension Points (Stack Hooks)

The engine provides extension points that stacks implement:

# engine/hooks/quality-gate.sh (generic orchestrator)

# Sources stack-specific quality checks if available

STACK_HOOK="${STACK_DIR}/hooks/quality-gate-stack.sh"

if [ -f "$STACK_HOOK" ]; then

source "$STACK_HOOK"  # Sets CRITICAL_VIOLATIONS, HIGH_VIOLATIONS

fi

# Engine handles the decision protocol:

if [ -n "$CRITICAL_VIOLATIONS" ]; then

printf '{"decision":"block","reason":"%s"}' "$REASON"

exit 2

fi

Stack extension points:

- quality-gate-stack.sh — Stack-specific code quality checks (compile, anti-patterns)

- session-init-stack.sh — Stack-specific project detection (build tool, framework)

- skill-router-stack.sh — Stack-specific file → skill mapping

- verify-command.sh — Stack-specific verification command (gradlew test, pytest, go test)

## 3.5 Engine Configuration Contract

# engine/config/defaults.json

{

"engine_version": "1.0.0",

"workflow": {

"phases": ["PLAN", "SPEC", "BUILD", "VERIFY", "REVIEW"],

"skipCondition": {

"maxLines": 5, "maxFiles": 1, "noNewBehavior": true

},

"autoVerify": true,

"autoReview": true,

"maxRetryOnFail": 3

},

"hooks": {

"profile": "standard",

"extensionPoints": [

"quality-gate-stack", "session-init-stack",

"skill-router-stack", "verify-command"

]

},

"traces": { "retentionDays": 7, "schemaVersion": 2 },

"stack": { "name": "", "version": "" }

}

## 3.6 Shared Protocol Split

The current _shared-protocol.md mixes engine rules with Java-specific rules. Split into:

- engine/agents/_shared-protocol.md — Workflow rules: announce skills, phase awareness, verify externally, no git commits, no self-assessment

- stacks/java/agents/_java-protocol.md — Java rules: no .block(), no @Autowired fields, record DTOs, no SELECT *, no entity exposure

## 3.7 Implementation Steps

- Create engine/ directory with subdirectories (workflow/, hooks/, state/, agents/, config/)

- Move pure-engine hooks: git-guard.sh, run-with-flags.sh, compact-advisor.sh, workflow-tracker.sh, verify-fix-loop.sh, build-checkpoint.sh, observability-trace.sh, pre-compact.sh, post-compact.sh

- Split mixed hooks: session-init.sh → session-init-base.sh (engine) + session-init-stack.sh (Java); quality-gate.sh → quality-gate.sh (engine orchestrator) + quality-gate-stack.sh (Java checks); skill-router.sh → skill-router.sh (engine) + skill-router-stack.sh (Java mappings)

- Extract generic bootstrap: bootstrap/SKILL.md → engine/bootstrap.md (remove all Java examples, keep workflow rules)

- Split _shared-protocol.md into engine protocol + Java protocol

- Update hooks.json to reference engine/ paths with stack fallback

- Update CLAUDE.md to source engine/CLAUDE.md + stacks/{stack}/CLAUDE.md

- Verify: all existing hook tests still pass with engine + java-stack loaded

# 4. Item 6.2 — Observability Dashboard

Effort: 2 sessions  |  Impact: Audit Trail +2  |  Priority: MEDIUM

## 4.1 Goal

Build a CLI tool and optional web UI that reads the JSONL trace files and session metrics to provide visual analytics, session replay, and quality insights. This turns raw trace data into actionable intelligence.

## 4.2 Architecture

tools/

├── dashboard/

│   ├── cli.sh             # Bash CLI entry point

│   ├── analyzer.py        # Python trace analyzer (pandas-free)

│   ├── web/

│   │   ├── index.html     # Single-file dashboard (vanilla JS + Chart.js CDN)

│   │   └── serve.sh       # python3 -m http.server wrapper

│   └── templates/

│       ├── summary.txt    # CLI summary template

│       └── report.md      # Markdown report template

└── commands/

└── dc-dashboard.md    # /dc-dashboard command definition

## 4.3 CLI Interface

# Session summary (last session or specific ID)

devco-dashboard summary [--session <id>]

# Phase timeline (how long each phase took)

devco-dashboard timeline [--session <id>]

# Quality gate report (violations over time)

devco-dashboard quality [--days 7]

# Skill usage analytics

devco-dashboard skills [--days 30]

# Open web dashboard

devco-dashboard web [--port 8765]

# Export session report

devco-dashboard export [--format md|json] [--session <id>]

## 4.4 CLI Output: Session Summary

┌────────────────────────────────────────────┐

│  Session: a1b2c3d4  |  2h 15m            │

└────────────────────────────────────────────┘

PLAN     █████               12m  (8%)

SPEC     ████████            22m  (16%)

BUILD    ██████████████████  68m  (50%)

VERIFY   █████████          25m  (18%)

REVIEW   ███                8m  (6%)

Tool calls: 48  |  Skills used: 5

Quality: 0 CRITICAL, 2 HIGH  |  Retries: 1

Files modified: 12  |  Tests: 45 passed

## 4.5 Web Dashboard Features

Single-file HTML dashboard (no build step, vanilla JS + Chart.js CDN):

- Phase Timeline — Gantt chart showing phase durations across sessions

- Tool Call Heatmap — Which tools are used most, by phase

- Quality Trend — CRITICAL/HIGH violations per session over time

- Skill Usage Radar — Radar chart of skill frequency

- Session Replay — Step-through trace entries with file/tool/skill annotations

- Retry Analytics — How many verify/fix cycles, which errors repeated

## 4.6 Data Pipeline

# analyzer.py reads trace data without external deps

# Input:  .claude/sessions/execution-trace.jsonl

#         .claude/sessions/session-metrics.json

# Output: Structured JSON for CLI rendering or web consumption

class TraceAnalyzer:

def load_traces(self, path: str, days: int = 7) -> list[dict]

def session_summary(self, session_id: str) -> SessionSummary

def phase_timeline(self, session_id: str) -> list[PhaseEntry]

def quality_report(self, days: int) -> QualityReport

def skill_usage(self, days: int) -> dict[str, int]

def export_md(self, session_id: str) -> str

def export_json(self, session_id: str) -> dict

## 4.7 Implementation Steps

- Session 1 — CLI + Analyzer: Create analyzer.py (zero-dep Python), cli.sh wrapper, summary/timeline/quality/skills subcommands, /dc-dashboard command

- Session 2 — Web UI: Single-file index.html with Chart.js CDN, serve.sh, session selector, phase timeline chart, quality trend, skill radar, session replay viewer

# 5. Item 6.3 — Multi-Stack Support

Effort: 3+ sessions  |  Impact: Portability 7→10  |  Priority: HIGH (after 6.1)

## 5.1 Goal

Introduce a stack: key in devco-config.json that selects the active technology stack. Skills, hooks, agents, and commands are organized under stacks/{stack}/ with the engine providing common infrastructure. This enables Python, Go, Rust, TypeScript, and other stacks to share the same workflow engine.

## 5.2 Target Directory Structure

devco-agent-skills/

├── engine/              # Generic workflow engine (from 6.1)

├── stacks/

│   ├── java/            # Current Java/Spring stack

│   │   ├── STACK.md         # Stack manifest (name, version, detect)

│   │   ├── CLAUDE.md        # Java-specific harness additions

│   │   ├── skills/          # 21 Java/Spring skills

│   │   ├── agents/          # 9 Java agents + _java-protocol.md

│   │   ├── hooks/           # quality-gate-stack.sh, etc.

│   │   ├── commands/        # Java-specific commands

│   │   └── rules/           # Java Hard Blocks

│   ├── python/          # Future Python stack

│   │   ├── STACK.md

│   │   ├── skills/          # pytest, flask, django, fastapi skills

│   │   ├── hooks/           # quality-gate-stack.sh (mypy, ruff)

│   │   └── agents/

│   ├── go/              # Future Go stack

│   └── typescript/      # Future TypeScript stack

└── tools/               # Dashboard (from 6.2)

## 5.3 Stack Manifest (STACK.md)

Each stack provides a manifest that the engine uses for auto-detection and loading:

---

name: java-spring

display_name: Java Spring Boot

version: 3.2.0

detect:

files: ["build.gradle", "build.gradle.kts", "pom.xml"]

content:

- file: "build.gradle"

pattern: "spring-boot"

extends: []

quality_gate:

compile_command: "./gradlew compileJava --console=plain --daemon"

test_command: "./gradlew test --console=plain --daemon"

anti_patterns:

critical: ["\\.block()", "@Autowired\\s+private"]

high: ["System.out.println", "SELECT \\*"]

---

# Example: Python stack manifest

---

name: python

display_name: Python

version: 1.0.0

detect:

files: ["requirements.txt", "pyproject.toml", "setup.py", "Pipfile"]

content:

- file: "pyproject.toml"

pattern: "django|flask|fastapi"

quality_gate:

compile_command: "python -m py_compile"

test_command: "pytest --tb=short -q"

anti_patterns:

critical: ["import pdb", "eval(", "exec("]

high: ["print(", "TODO", "FIXME"]

---

## 5.4 Stack Resolution Algorithm

The engine resolves the active stack in this order:

- Explicit config: devco-config.json → stack.name (user choice)

- Auto-detection: scan STACK.md manifests, match detect.files + detect.content against project root

- Fallback: if no stack matches, engine runs without domain hooks (workflow-only mode)

# engine/hooks/session-init-base.sh (stack resolution)

resolve_stack() {

local config_stack=$(_json_get ".claude/devco-config.json" "stack" "name")

if [ -n "$config_stack" ] && [ -d "$PLUGIN_ROOT/stacks/$config_stack" ]; then

echo "$config_stack"

return

fi

for manifest in "$PLUGIN_ROOT"/stacks/*/STACK.md; do

local stack_dir=$(dirname "$manifest")

local stack_name=$(basename "$stack_dir")

# Parse detect.files from YAML frontmatter

local detect_files=$(sed -n '/^detect:/,/^[a-z]/p' "$manifest" \

| grep 'files:' | sed 's/.*\[//;s/\].*//' | tr ',' ' ' | tr -d '"')

for f in $detect_files; do

if [ -f "$f" ]; then echo "$stack_name"; return; fi

done

done

echo ""  # No stack detected

}

## 5.5 Hook Loading with Stack

The engine loads hooks in layers: engine hooks first, then stack-specific extensions:

# hooks.json (v4.0.0) — engine + stack layering

{

"hooks": {

"PostToolUse": [{

"matcher": "Edit|Write|MultiEdit",

"hooks": [

{

"type": "command",

"command": "bash ${PLUGIN_ROOT}/engine/hooks/quality-gate.sh",

"timeout": 90

}

]

}]

}

}

# engine/hooks/quality-gate.sh sources stack hook:

STACK_DIR="${PLUGIN_ROOT}/stacks/${_ACTIVE_STACK}"

[ -f "$STACK_DIR/hooks/quality-gate-stack.sh" ] && \

source "$STACK_DIR/hooks/quality-gate-stack.sh"

## 5.6 Skill Discovery with Stack

Skills are resolved from: engine/skills/ (shared) + stacks/{stack}/skills/ (domain-specific):

- Shared skills (engine-level): bootstrap, architecture, api-design — language-agnostic patterns

- Stack skills (stack-level): spring-patterns, testing-workflow, summer-* — stack-specific

- Skill router looks in both directories, stack skills take precedence on name collision

## 5.7 Agent Loading

Agents inherit from engine protocol + stack protocol:

# stacks/java/agents/implementer.md frontmatter

---

name: implementer

protocol:

- engine/agents/_shared-protocol.md    # Generic rules

- stacks/java/agents/_java-protocol.md  # Java rules

phase: BUILD

requiredSkills:

always: ["bootstrap", "coding-standards", "testing-workflow"]

conditional:

spring: ["spring-patterns"]

---

## 5.8 Config Schema (v4.0.0)

# .claude/devco-config.json

{

"version": "4.0.0",

"stack": {

"name": "java",           // Explicit stack selection

"autoDetect": true         // Fall back to auto-detection

},

"workflow": { ... },          // Same as v3.2.0

"hooks": { ... },             // Same as v3.2.0

"traces": { ... }             // Same as v3.2.0

}

## 5.9 Implementation Steps

Prerequisite: Item 6.1 must be completed first (engine extraction).

- Session 1: Stack infrastructure — Create stacks/ directory, STACK.md manifest format, stack resolution in session-init-base.sh, move Java content to stacks/java/

- Session 2: Java stack extraction — Move all 21 skills, 9 agents, Java-specific hooks, commands, and rules to stacks/java/. Update all internal references.

- Session 3: Python stack scaffold — Create stacks/python/ with STACK.md, basic skills (fastapi, django, pytest), quality-gate-stack.sh (ruff/mypy), session-init-stack.sh (pyproject.toml detection)

- Session 4+: Additional stacks — Go (golangci-lint), TypeScript (tsc, eslint), Rust (cargo clippy). Each stack is 1 session.

# 6. Migration Strategy

The migration from v3.2.0 (monolith) to v4.0.0 (engine + stacks) must be backward-compatible. Existing users with devco-config.json should not need to change their config.

## 6.1 Versioning

- v3.2.0 → Current (monolith, Java-only)

- v3.3.0 → Engine extracted but still single-stack (internal refactor, no user-facing changes)

- v4.0.0 → Multi-stack support, stack: key in config, stacks/ directory

## 6.2 Backward Compatibility

- If stack.name is not set in config, auto-detection runs and selects "java" for existing projects

- All existing commands (/plan, /spec, /build, /verify, /dc-review) work unchanged

- Hook profiles (off/minimal/standard/strict) work unchanged

- Trace format (schema v2) is forward-compatible — new fields are additive

## 6.3 Migration Checklist

- All bats tests pass after engine extraction

- All skill trigger tests pass with new paths

- CI pipeline validates both engine/ and stacks/java/ independently

- stress-test.sh latency within thresholds after split

- Version consistency check passes (engine + stack versions)

# 7. Risk Assessment

| Risk | Severity | Mitigation | Owner |
| --- | --- | --- | --- |
| Hook path breakage after move | HIGH | CI validates all paths; bats tests catch broken references | Item 6.1 Session 2 |
| Performance regression from hook layering | MEDIUM | stress-test.sh benchmarks before/after; source vs subprocess | Item 6.1 Session 2 |
| Stack manifest parsing fragile | MEDIUM | Use _json_get for YAML frontmatter; fallback to grep | Item 6.3 Session 1 |
| Context budget increase from dual protocol | LOW | Engine protocol is small (~500 tokens); stack protocol already exists | Item 6.1 Session 1 |
| Dashboard Python dependency | LOW | Zero-dep Python (stdlib only); graceful fallback to bash | Item 6.2 Session 1 |

# 8. Session Planning

| Session | Item | Deliverable | Depends On | Est. Duration |
| --- | --- | --- | --- | --- |
| S1 | 6.1a | Create engine/ dir, move pure-engine hooks, split mixed hooks | — | 3-4 hours |
| S2 | 6.1b | Split bootstrap, protocol, CLAUDE.md; verify all tests pass | S1 | 2-3 hours |
| S3 | 6.2a | CLI dashboard + analyzer.py + /dc-dashboard command | S2 (engine traces) | 3-4 hours |
| S4 | 6.2b | Web dashboard (index.html + Chart.js + session replay) | S3 | 3-4 hours |
| S5 | 6.3a | Stack infra + STACK.md manifest + resolution algorithm | S2 (engine done) | 3-4 hours |
| S6 | 6.3b | Move Java to stacks/java/, update all references | S5 | 3-4 hours |
| S7 | 6.3c | Python stack scaffold + validation | S6 | 3-4 hours |
| S8+ | 6.3d+ | Go, TypeScript, Rust stacks (1 session each) | S6 | 2-3 hours each |

Critical Path

S1 → S2 → S5 → S6 → S7 (engine extraction → stack infrastructure → Java migration → Python)

S3 → S4 (dashboard, can run parallel with S5-S7)

Minimum: 7 sessions ¦ Parallelizable: S3-S4 with S5-S6

End of Phase 6 Detailed Design — devco-agent-skills v3.2.0 → v4.0.0